## Slide 1: Schools’ Capital Programme update
Primary Headteachers meeting February 2022

## Slide 2: Planned programme
2021/22
Current three-year capital programme approved in September 2021
64 projects delivered at a value of £1.1 million
2022/23
69 projects completed or underway
£1.4 million spent/committed
Next steps
From summer 2023 - undertake new condition surveys and discussion with each school to identify new planned maintenance programme

## Slide 3: Large project 1: Windows
Previous windows project identified schools with the worst condition windows.
Phase 1 was completed in 2018 but phase 2 was paused due to the financial arrangements for the previous windows programme
Phase 2 included the more complex buildings (listed buildings, building of merit, etc)
Relaunch of Phase 2 including Fulham Bilingual, Kenmont, Melcombe and William Morris. Also, historically binding commitment to Langford.
Steering group including school representation to co-design the phasing and key priorities
Initial surveys completed to inform phasing based on worst condition first. Steering Group agreed that first building would therefore be Fulham Bilingual.
Successful bid to DfE School Rebuilding Programme for major refurbishment of William Morris – windows therefore expected to be dealt with as part of SRP project.
Consultant appointment for developing planning application, design & heritage statement, works tender specification and evaluation and project managing delivery.
Aim to roll out one school per year (possibly faster if funding allows).

## Slide 4: Large Project 2: Climate and Ecological Emergency
Joint working between School Assets and the Corporate Climate teams
Framework supplier (Asset+) in place to deliver High Level Assessments (HLAs) on all Council properties. Schools are being prioritised in the early rounds
Bid to PSDS submitted for air sourced heat pumps at four schools (Brackenbury, Kenmont, Melcombe and Normand Croft.
Windows programme relevant as suitable building fabric is a key factor for ASHPs
Schools have received some additional DfC aimed at energy efficiency capital projects
Aim is to utilise HLAs to develop investment grade proposals for funding to address the whole estate over time, including seeking funding for fabric improvements and other technologies (e.g. solar) not covered in PSDS, as opportunities arise

## Slide 5: Large Projects 3: Community Schools Programme
Main rebuild projects for Flora Gardens and Avonmore being managed through The Economy Department
Education Assets supporting the mobilisation and decant of both schools
Jointly supporting the S77 applications

## Slide 6: Projects/pipeline work
Supporting decant of a Nursery as part of the EdCity project
Facilitating rental of spare spaces in schools to suitable third parties
Client function Asbestos Management
Produced the School Organisation and Sufficiency Review 2022/23
DfE returns - SCAP return re places, RAAC, high needs capital etc.
Oversee the implementation of the SEN Sufficiency review with a robust SEN Capital Plan